December 17, 2009

Final Report

Apply the November 2009 Harmonization Approvals

Purpose

Apelon, Inc. (Russell Hamm) and Klein Consulting, Inc. (William T. Klein) (Contractors) would like to thank HL7, Inc. for the opportunity to provide vocabulary maintenance and update services in support of the HL7 Vocabulary Standard.

This document is a summary report on the November 2009 Harmonization activity and comments received during the review period allotted for membership to review the content completed in the initial work phase for the contract.

Summary of Project

The work performed by the Contractors in the application of the November 2009 set of vocabulary changes to the HL7 Version 3 Repository is outlined in this section.
.

The scope of work required to be completed by the contractors consisted of:

  - Attendance at the HL7 Harmonization meeting to review and analyze the November 2009 vocabulary Harmonization proposals

  - Analysis and application of the November 2009 Harmonization approved vocabulary content to the latest Version 3 Repository

In addition to the approved harmonization proposals, several technical corrections were brought forth that were also applied to the HL7 Repository.  These were addressed during this time period. 


Deliverables
The deliverables being submitted to HL7 for this final phase of processing include:

- This report, that outlines comments received during the three day review period allotted to review the content completed in the initial work phase for the contract

- The MS Access based HL7 Version 3 Repository that includes the updates from the initial work performed by the Contractors in the application of the November 2009 Harmonization proposals to the HL7 Version 3 Repository, as well as any additional cleanup identified.

- The VML and batch files used to apply the VML to the MS Access based HL7 Version 3 Repository

Comments

The following comments outline some of the issues encountered during the application of the November 2009 Harmonization proposals that required contractor intervention to correct.

Proposal Application Period

During the proposal application period a bug was found in the java code that processes the VML that interfered with the insertion of apostrophes when changing the descriptions of concept domains.  This bug was corrected.  Additionally, some bugs in RoseTree were also discovered which were corrected by Woody Beeler.

The eMeasure proposal (040202) required significant rework to correct for concept domain naming conventions and definition updates from the proposal submitters.  Additionally, the LOINC external code system had to be changed from External to Externally Defined Internally maintained to allow selected LOINC codes to be represented in the repository.

The IDMP proposal (050131) required significant restructuring.  Approved external code system references were NOT added, and instead were replaced with a newly constructed concept domain hierarchy that more accurately reflected the intent of the proposal.  The contractors had to put in significant education and follow up time with the submitter to correctly represent the desired intent of this proposal.

The ActPharmacySupplyType fixes proposal (030203) was not specific on the desire to implement multiple parents for the new concept codes.  Investigation and work with the submitter was required to correctly implement the intent of the proposal.

The  ActAccountCode proposal (020112) required significant additional follow up as the approved proposal specified a change to a concept code that is not allowed under vocabulary guidelines.  The correct solution was to retire the old code and specify a new one, which required analysis and development of a new definition, as the old definition was not correct for the new structure.

Proposal Review Period

During the one week review period, a number of items were found by Hugh Glover, Gregg Seppala, and Wendy Huang; much thanks for their detailed review of the interim release.  In all of these cases, extensive dialogue with the  proposal submitters was required since what was approved during harmonization and captured in the notes and minutes was not what was actually intended.  Some of the issues were because the harmonization process lacks double- and cross-checking of the proposals to see if what was being asked for was actually legal.  Other issues were due to multiple versions of updated proposals being submitted during and after the harmonization meeting, and the wrong versions were linked into the spreadsheets and used to apply the changes.  Improved tracking and handling of updated proposals must be part of the new harmonization processes.

The Concept Domain structure of the IDMP proposal from Hugh Glover was dramatically changed to match how he intends to make use of it.

The codes NORECMATCH, TFS, and NOUSERPERM were adjusted as the notes and minutes were ambiguous and the approved changes were not applied as Wendy Huang intended.

Gregg Seppala’s updated proposals were sent to us again, as there were multiple copies in the notes and the correct version was not clear.  These new versions were used to reapply his requests to the codes HHOLD and HHOBS.

An ISO code system that was pending from the August harmonization cycle was inserted as an external code system after communication with ISO representatives on the exact structure for this external OID.

Several instances of incorrect characters that had been inserted were discovered by the reviewers and were fixed.

Summary

The Harmonization activity continues to require significant manual intervention to effectively translate the approved proposals into a representation in the vocabulary repository that accurately captures the intent of the proposal.  Detailed notes captured during the harmonization meeting assist greatly with capturing the intent of the proposals, however constant communication and access to the proposal submitters is necessary to fully and accurately integrate the proposed changes.  As the contractors did not have physical access to the proposal submitters for this cycle, electronic follow-up was necessary which took additional time.

The decision to move to virtual Harmonization meetings will have an impact on how proposals are applied in the future.  It is anticipated that increased time to apply the proposals will be necessary to ensure that the intent of the proposal is accurately captured in the repository.

The review period has proven to be a significant and positive addition to the Harmonization process.  This cycle we received many comments and questions from reviewers which served to educate the reviewers on HL7 terminology as well as to further clarify the intent of a terminology change.  The contractors were able to effectively use this dialogue to correct the initial terminology modification.  Participation in the review period by proposal submitters should be continued and encouraged.

The contractors wish to thank HL7 for this opportunity to process the vocabulary submissions for the November 2009 harmonization cycle.